# CTI-Hermes Detailed Implementation Plan

# How to Use This Plan with an LLM

Execute one phase at a time. Begin every implementation session by providing the master implementation prompt and the current phase prompt from the LLM Implementation Prompts folder. Do not ask an LLM to implement the entire system in one turn.

For each phase, the LLM must:

- Read README.md, AGENTS.md, .hermes.md, CLAUDE.md, pyproject.toml, config files, relevant source modules, tests, and the current git status.

- Summarize the current state and any conflict between repository documentation and implementation.

- Produce a short file-level plan before editing.

- Preserve unrelated user changes.

- Implement only the requested phase.

- Add tests before claiming completion.

- Run the phase’s verification commands.

- Report changed files, design decisions, commands, results, risks, and remaining work.

- Stop rather than guess when a required credential, external policy, destructive migration, or architectural choice is missing.

- Never commit, push, merge, deploy, or modify production unless the prompt explicitly grants that action.

A later phase may depend only on behavior accepted in earlier phases. If an earlier contract is incomplete, repair it in a focused prerequisite change and explain why.

# Global Engineering Standards

- Python 3.12 or newer.

- src layout with package name hermes_cti.

- Pydantic v2 for domain and API schemas.

- SQLAlchemy 2 typed mappings.

- Alembic migrations.

- uv as the only dependency and environment manager.

- Ruff for formatting and linting.

- Strict type checking through mypy or Pyright.

- pytest for tests.

- HTTPX for network requests.

- No live external-network dependency in the default test suite.

- Structured JSON logging in production.

- Explicit timeouts and bounded concurrency.

- UTC storage; display timezone configured separately.

- Stable identifiers and deterministic output ordering.

- Public schemas separated from private schemas and persistence models.

- Secrets loaded at runtime and never logged or committed.

- Idempotent jobs and explicit run manifests.

# Phase 0: Repository Foundation and Truthful Baseline

## Objective

Convert the scaffold into a coherent, installable, testable application foundation without implementing CTI features prematurely.

## Implement

- Move application code into src/hermes_cti.

- Add hermes_cti.api, core, models, db, ingestion, extraction, enrichment, correlation, detections, reporting, portal, and cli packages.

- Configure package scripts for API, CLI, worker, and scheduler entrypoints.

- Make pyproject.toml the authoritative dependency source.

- Generate and commit uv.lock.

- Add development dependency groups.

- Add Ruff, typing, pytest, coverage, and project configuration.

- Add typed application settings with environment-variable support.

- Add structured logging configuration and correlation identifiers.

- Add exception hierarchy.

- Add Typer CLI with version and doctor commands.

- Add FastAPI factory with health/live, health/ready, and version endpoints.

- Correct README inaccuracies, removed-file references, licensing state, and implemented-versus-planned language.

- Add LICENSE if MIT remains the approved license.

- Add a minimal CI workflow.

- Add Dockerfile and a development Compose baseline.

## Required Tests

- Package imports.

- Settings precedence and secret redaction.

- App factory creation.

- Health and version responses.

- CLI version and doctor behavior.

- Docker image build.

- Empty database configuration failure is actionable.

## Exit Gate

The application installs from a frozen lockfile, tests and static checks pass, the API starts, and documentation no longer presents stubs as working capabilities.

# Phase 1: Domain Contracts and Source Configuration

## Objective

Define durable data contracts before network or database logic expands.

## Implement

- Pydantic enums and models for source, raw artifact metadata, source document, article/advisory, indicator, vulnerability, product, affected version, ATT&CK mapping, enrichment result, relationship proposal, report, hunt, remediation, detection, run manifest, and operational event.

- Explicit validation for URLs, timestamps, CVE IDs, hashes, IP addresses, confidence, severity, and classification.

- Version fields for all externally persisted contracts.

- Load config/sources.json through typed source models.

- Support source enabled state, type, category, polling interval, timeout, maximum response size, reliability classification, and tags.

- Add environment-specific settings without storing secrets in source configuration.

- Add source configuration validation CLI.

## Required Tests

- Valid and invalid source fixtures.

- Schema serialization round trips.

- Stable JSON output.

- CVE and indicator normalization.

- Unknown source types fail closed.

- Secret-like fields are rejected from tracked source files.

## Exit Gate

Every later phase can exchange typed versioned models without passing unstructured dictionaries.

# Phase 2: Ingestion and Normalization

## Objective

Implement the first real vertical slice from configured public source to preserved normalized document.

## Implement

- Provider-neutral fetch client with connect, read, write, and pool timeouts.

- Bounded redirects, response-size limits, user agent, TLS verification, retry policy, and backoff.

- Source adapters for RSS/Atom and JSON.

- First production adapter for CISA KEV JSON.

- RSS adapters for configured feeds using common parser behavior.

- Raw response hashing and immutable artifact metadata.

- Conditional requests through ETag and Last-Modified.

- Normalized source document fields: source, canonical URL, title, publication time, retrieval time, authors, content, summary, language, content type, and hash.

- Sanitized HTML-to-text conversion.

- Per-source outcome and run manifest.

- Partial-failure behavior.

- CLI command to collect once and write a JSON manifest without requiring the database in early tests.

## Required Tests

- Recorded RSS, Atom, malformed XML, JSON, timeout, redirect, oversized response, invalid TLS mock, duplicate content, and conditional-request fixtures.

- No tests call live feeds by default.

- Deterministic article ordering.

- Failed source does not erase successful results.

- Source and raw-artifact provenance remains attached.

## Exit Gate

At least one RSS feed fixture and the CISA KEV fixture produce normalized documents and a complete run manifest.

# Phase 3: Deterministic IOC and Entity Extraction

## Objective

Replace the current regex scaffold with validated, stable extraction.

## Implement

- Refanging that handles hxxp, hxxps, bracketed dots, parenthesized dots, bracketed colon, and common safe-display forms.

- Extraction for IPv4, IPv6, domain, URL, email where relevant, MD5, SHA-1, SHA-256, CVE, registry path, and file path.

- Validation with ipaddress, URL parsing, normalized domain handling, and strict hash length.

- Configurable exclusion for private, loopback, reserved, multicast, documentation, and link-local addresses.

- Stable deduplication preserving first evidence position.

- Evidence spans referencing source document and offsets.

- Allowlist/suppression rules for common false positives.

- CVE and affected-product candidate extraction.

- Deterministic JSON and CSV exports.

- CLI command for extraction from file or standard input.

## Required Tests

- Valid, invalid, defanged, overlapping, punctuation-adjacent, Unicode, duplicate, and hostile-input fixtures.

- Invalid IPv4 octets are rejected.

- Private-address behavior matches configuration.

- Domains inside URLs do not create unexplained duplicate evidence.

- Output ordering remains stable.

- Every output references its evidence span.

## Exit Gate

IOC extraction meets documented schemas, handles defanging, rejects invalid indicators, and passes a comprehensive fixture suite.

# Phase 4: PostgreSQL Persistence, Deduplication, and Scheduling

## Objective

Make PostgreSQL the historical and operational system of record.

## Implement

- Typed SQLAlchemy models and repository interfaces.

- Alembic baseline migration.

- Tables defined in the Data Model and Correlation Specification.

- Transaction boundaries for run creation, source result persistence, normalization, and publication.

- Stable unique keys and upsert rules.

- Immutable raw artifacts.

- Record versioning and supersession.

- Database advisory lock for the daily pipeline.

- Idempotency keys.

- Scheduler process with explicit timezone configuration.

- CLI commands for migrate, run daily, run status, and retry failed sources.

- Last-success and stale-run state.

## Required Tests

- Migration against an empty PostgreSQL database.

- Upgrade from the prior migration.

- Idempotent reprocessing.

- Concurrent-run lock.

- Transaction rollback on failure.

- Duplicate source documents do not duplicate observations.

- Versioning retains prior assessments.

- Scheduler does not execute a duplicate daily job.

## Exit Gate

The same input can be processed repeatedly with identical durable state, and the application can explain each run.

# Phase 5: Enrichment and Explainable Priority

## Objective

Enrich normalized CTI with bounded, cached provider clients and transparent scoring.

## Implement

- Provider interface and result envelope.

- CISA KEV client.

- EPSS client.

- NVD or approved CVE-detail client.

- Optional VirusTotal, AlienVault OTX, and AbuseIPDB clients behind configured credentials.

- Per-provider timeouts, rate limits, cache TTL, quota state, retries, and circuit behavior.

- Provider response storage with retrieval timestamp and payload hash.

- Partial enrichment state.

- Explainable severity and priority model.

- Scoring components for exploitation status, CVSS, EPSS, recency, affected-product significance, source confidence, and corroboration.

- No actor attribution from enrichment score alone.

## Required Tests

- Provider contract tests with recorded fixtures.

- Missing credentials disable optional providers cleanly.

- Cache prevents repeat calls.

- Rate-limit responses produce retryable state.

- Conflicting provider evidence remains visible.

- Score breakdown exactly reproduces the total.

- Provider outage does not corrupt existing enrichment.

## Exit Gate

A vulnerability record has evidence-backed enrichment, a reproducible score, and visible degraded state when providers fail.

# Phase 6: Historical Correlation and Resurfacing

## Objective

Relate new public CTI to the complete historical corpus without unsupported claims.

## Implement

- Deterministic relationships for exact CVE, normalized indicator, CPE/product, ATT&CK ID, source-document identity, and validated infrastructure reuse.

- Candidate relationships for actor, malware, campaign, tool, sector, behavior, and temporal similarity.

- Proposed model-assisted relationship schema.

- Evidence IDs, relationship origin, confidence, justification, model identity, prompt version, and review state.

- Resurfacing event when new evidence materially changes a historical assessment.

- Contradiction tracking.

- Versioned reassessment.

- Optional semantic candidate discovery deferred behind a feature flag.

- Queries used by the analyst portal and Hermes analyst prompt.

## Required Tests

- Exact relationships are deterministic.

- Weak overlap cannot create actor attribution.

- Reprocessing does not duplicate relationships.

- Resurfacing records link old and new evidence.

- Contradictory evidence is preserved.

- Model proposals cannot become sourced facts automatically.

- Public output avoids internal-exposure language.

## Exit Gate

New evidence can produce an auditable, evidence-linked resurfacing report without rewriting historical facts.

# Phase 7: Detection, Hunting, Remediation, and Reports

## Objective

Turn validated intelligence into actionable, testable analyst content.

## Implement

- Structured report model and required sections.

- Headline generation constrained by evidence.

- Sigma generation followed by schema parsing and sigma-cli conversion tests.

- YARA generation only when suitable file evidence exists, followed by yara-python compilation.

- SPL and KQL output with telemetry and field assumptions.

- Threat-hunt model: objective, scope, telemetry, hypothesis, steps, queries, false positives, escalation, and validation.

- Remediation model: containment, exposure reduction, patching, credentials, validation, recovery, and references.

- Evidence coverage checks.

- Draft, validated, approved, published, superseded, and rejected states.

- Markdown, JSON, and portal renderers.

- Artifact download routes.

## Required Tests

- Incomplete reports fail validation.

- Unsupported claims fail evidence coverage.

- Sigma conversion succeeds for supported backends.

- YARA compiles.

- Query templates are safely escaped.

- Hunt and remediation remain separate.

- Publication failure preserves the previous report.

- Version history is retained.

## Exit Gate

A normalized evidence set produces a validated complete report with separate hunt and remediation content.

# Phase 8: Dynamic Analyst Portal and API

## Objective

Deliver the portal defined by the approved Product and UX Specification.

## Implement

- Public report list, filters, search, sort, pagination, and canonical routes.

- HTMX modal and on-demand report sections.

- Browser-history and focus management.

- Related entity pivots.

- Dedicated hunt, remediation, and detection pages.

- Public JSON API with versioned schemas.

- Authenticated private admin and operations APIs.

- Public/private proxy separation.

- Cache and query optimization.

- Security headers, sanitization, and safe IOC rendering.

- Accessibility verification.

- Small TypeScript modules only for progressive enhancement.

## Required Tests

- API schema tests.

- Authorization tests.

- HTMX fragment tests.

- End-to-end search, filter, modal, back navigation, hunt, and remediation journeys.

- JavaScript-disabled canonical pages.

- Accessibility checks.

- XSS and malicious source-content tests.

- Public routes cannot retrieve drafts or operations data.

- Query-count and performance checks.

## Exit Gate

The portal behaves like a responsive analyst workspace and passes the Portal Acceptance Criteria.

# Phase 9: Production Deployment, CI, Backup, and Hermes Control

## Objective

Operate the approved system safely on the existing Linux home-lab server.

## Implement

- Production multi-stage Dockerfile.

- Docker Compose services for proxy, web, worker, scheduler, postgres, backup, and monitor.

- Named volumes and explicit networks.

- Runtime secrets.

- Health checks and restart policies.

- Reverse-proxy TLS and route isolation.

- Database backup, retention, and restore verification.

- Immutable image tags.

- Deployment and rollback scripts.

- Post-deployment smoke tests.

- Expanded CI gates.

- Analyst and cti-maintainer profile instructions and skills.

- Hermes no-agent health watchdog.

- Daily analyst, weekly resurfacing, weekly maintenance, and monthly retrospective jobs.

- Operational dashboards or bounded metrics endpoints.

## Required Tests

- Clean-server deployment rehearsal.

- Compose configuration validation.

- Service restart behavior.

- Backup and restore test.

- Private endpoint isolation.

- Failed-image smoke test and rollback.

- Stale-run alert.

- Hermes jobs operate from absolute workdirs.

- Maintainer creates draft PR only.

## Exit Gate

An approved release can be deployed, observed, backed up, restored, and rolled back without relying on an interactive Hermes session.

# Recommended Pull Request Boundaries

- PR 1: Phase 0 only.

- PR 2: Phase 1 contracts and configuration.

- PR 3: Phase 2 ingestion.

- PR 4: Phase 3 extraction.

- PR 5: Phase 4 database and scheduler.

- PR 6: Phase 5 enrichment.

- PR 7: Phase 6 correlation.

- PR 8: Phase 7 reports and detections.

- PR 9: Phase 8 portal.

- PR 10: Phase 9 deployment and Hermes control.

Do not combine phases simply to reduce pull-request count. Keep migrations and their application code together.

# Final Verification Suite

- uv sync --frozen

- Ruff format check.

- Ruff lint.

- Strict type check.

- Unit tests.

- Integration tests with ephemeral PostgreSQL.

- Contract tests.

- Migration upgrade test.

- Secret scan.

- Dependency vulnerability scan.

- Docker build.

- Docker Compose configuration validation.

- API and portal smoke tests.

- Sigma conversion tests.

- YARA compilation tests.

- End-to-end portal tests.

- Backup and restore rehearsal.

- Deployment rollback rehearsal.