# LLM Implementation Prompts: Master Contract and Phases 0-2

# Usage

Start every implementation session with the Master Implementation Contract. Append exactly one phase prompt. Replace bracketed placeholders with verified values. Do not combine phase prompts unless the previous phase has already passed its exit gate.

# Master Implementation Contract

You are implementing CTI-Hermes in the GitHub repository mrcoggsworth/threat-intel-agent.

CTI-Hermes is an independently deployable public cyber threat intelligence service. The approved stack is Python 3.12+, FastAPI, Pydantic v2, PostgreSQL, SQLAlchemy 2, Alembic, Jinja2, HTMX, focused TypeScript, uv, pytest, Ruff, strict typing, and Docker Compose. It is deployed on the Linux home-lab server that hosts Hermes. The public portal is read-only; administrative and operational endpoints are private. Intelligence and historical recall use public CTI only.

Before making changes:

- Confirm the repository root, remote, default branch, current branch, HEAD commit, and git status.

- Read README.md, AGENTS.md, .hermes.md, CLAUDE.md, pyproject.toml, requirements.txt, config/settings.yaml, config/sources.json, main.py, all current package modules, and tests relevant to this phase.

- Read the finalized architecture, implementation plan, portal specification, and data-model specification supplied with this prompt.

- Identify unrelated local changes and preserve them.

- Compare documentation claims with implemented behavior.

- Summarize the current state and propose a concise file-level plan.

Implementation rules:

- Work only on the requested phase.

- Preserve public CTI scope.

- Do not claim internal organizational exposure.

- Keep deterministic processing separate from LLM analysis.

- Preserve immutable evidence and explicit provenance.

- Use typed models instead of unstructured dictionaries at module boundaries.

- Use UTC internally.

- Make output ordering deterministic.

- Use explicit network timeouts, size limits, bounded concurrency, and safe retries.

- Never log or commit secrets.

- Do not add a technology merely because it appears popular.

- Do not add Redis, Celery, Next.js, Kubernetes, a graph database, or pgvector unless this phase explicitly requires it.

- Do not implement direct pushes, automatic merge, or unapproved deployment.

- Avoid unrelated formatting or refactors.

- Add or update tests for every behavior change.

- The default test suite must not require live internet access.

- Documentation must describe actual implemented behavior and label planned behavior.

Verification rules:

- Use uv for environment and commands.

- Run formatting, linting, typing, and the relevant tests.

- Run broader tests when changes cross subsystem boundaries.

- Capture exact command results.

- Treat skipped critical tests, warnings hiding failures, and unverified external assumptions as incomplete work.

- If a command cannot run, explain the blocker and do not claim the gate passed.

Stop conditions:

- Unexplained user changes overlap the required files.

- A required secret or credential is missing.

- A destructive or irreversible migration is required but not approved.

- A security control would need to be weakened.

- A source license or access policy is unclear.

- The requested implementation conflicts with an approved architectural decision.

- The task requires production deployment, merge, or external write not explicitly authorized.

At completion, return:

- Outcome.

- Files changed.

- Data or API contracts added or changed.

- Tests added.

- Commands run and results.

- Security and migration impact.

- Known limitations.

- Exact next recommended phase.

- Confirmation that you did not commit, push, merge, or deploy unless explicitly requested.

# Phase 0 Prompt: Repository Foundation and Truthful Baseline

Implement Phase 0 only: Repository Foundation and Truthful Baseline.

Objective:

Transform the existing scaffold into a coherent, installable, testable application foundation. Do not implement real feed ingestion, enrichment, historical correlation, rule generation, or portal features in this phase.

Required deliverables:

- Adopt a src layout with package path src/hermes_cti.

- Create packages for api, core, models, db, ingestion, extraction, enrichment, correlation, detections, reporting, portal, and cli.

- Replace main.py as the primary entrypoint with declared package entrypoints while retaining a documented compatibility path only if justified.

- Add a FastAPI application factory.

- Add GET /health/live, GET /health/ready, and GET /version.

- Liveness must not expose dependency details.

- Readiness must return a controlled unhealthy response when required configuration or database connectivity is unavailable.

- Add a Typer CLI with version and doctor commands.

- Add Pydantic settings with environment variable support.

- Add structured logging configuration with request or run correlation IDs and secret redaction.

- Add an explicit application exception hierarchy.

- Make pyproject.toml authoritative.

- Remove dependency drift between pyproject.toml and requirements.txt, either eliminating requirements.txt or generating it through a documented process.

- Add dev dependencies for pytest, async tests, HTTP mocking, Ruff, strict typing, and coverage.

- Generate and commit uv.lock.

- Configure Ruff, typing, pytest, and coverage in pyproject.toml or intentionally separated config files.

- Add a production-capable multi-stage Dockerfile baseline and development Compose file.

- Add a minimal CI workflow that installs from the lockfile and runs required gates.

- Add or correct LICENSE according to the approved MIT decision.

- Fix README references to removed .cursorrules.

- Rewrite README capability claims so working, scaffolded, and planned features are distinct.

- Document exact local setup, test, API, CLI, and Docker commands.

Preferred entrypoints:

- hermes-cti-api.

- hermes-cti.

- hermes-cti-worker.

- hermes-cti-scheduler.

Required tests:

- Package import.

- Application factory.

- Health liveness.

- Readiness healthy and unhealthy paths using dependency overrides.

- Version endpoint matches package version.

- Settings precedence.

- Secret values do not appear in settings representation or logs.

- CLI version.

- CLI doctor provides actionable failure output.

Required commands:

- uv sync --frozen after the lockfile exists.

- uv run ruff format --check .

- uv run ruff check .

- Strict type-check command.

- uv run pytest.

- docker build using the production Dockerfile.

- docker compose config for the development Compose file.

Acceptance:

- A new developer can clone, run uv sync --frozen, run tests, start the API, and use the CLI from documented commands.

- CI has the same core gates.

- No capability remains documented as complete when it is a stub.

- Do not continue into Phase 1.

# Phase 1 Prompt: Domain Contracts and Source Configuration

Implement Phase 1 only: Domain Contracts and Source Configuration.

Prerequisite:

Phase 0 must have passed. If the repository foundation is incomplete, report the missing gate before proceeding.

Objective:

Define versioned typed contracts for data exchanged by later ingestion, extraction, enrichment, correlation, reporting, and API phases.

Required deliverables:

- Define enums and Pydantic models for source configuration, raw artifact metadata, source document, indicator, indicator evidence, vulnerability, product, affected product, ATT&CK mapping, enrichment result, relationship proposal, report summary, threat hunt, remediation, detection artifact, ingestion run manifest, source run result, and operational event.

- Use modern built-in generic types and explicit field descriptions.

- Add schema_version where persisted or externally exchanged.

- Add normalization helpers only when deterministic and side-effect free.

- Validate CVE identifiers.

- Validate IPv4 and IPv6 using the standard library rather than regex alone.

- Validate hash length and hexadecimal content.

- Validate URLs without retrieving them.

- Validate confidence from zero through one.

- Separate confidence from severity.

- Define explicit public, private, and persistence-facing contracts where data exposure differs.

- Load config/sources.json into typed models.

- Expand source configuration to support enabled state, source type, category, polling interval, timeout, maximum response size, reliability classification, tags, and optional adapter settings.

- Reject secret or credential values in tracked source configuration.

- Add a CLI validation command for source configuration.

- Preserve backward compatibility for the current sources file or provide a documented migration.

Do not:

- Fetch any live source.

- Create database tables.

- Add provider credentials.

- Add business scoring formulas.

- Use Any where a stable contract can be defined.

- Put private operational fields in public schemas.

Required tests:

- Valid current source configuration.

- Invalid URL, timeout, size, category, and source type.

- Secret-like source fields rejected.

- Indicator type-specific validation.

- CVE normalization.

- Confidence and severity validation.

- Stable serialization and deterministic ordering.

- Public schema excludes private fields.

- Schema version round trip.

Acceptance:

- Later modules can exchange typed models without Dict[str, Any].

- Source configuration failure identifies the file, source, and invalid field without exposing secrets.

- Do not continue into ingestion.

# Phase 2 Prompt: Ingestion and Normalization

Implement Phase 2 only: Ingestion and Normalization.

Prerequisites:

Phase 0 and Phase 1 contracts must pass.

Objective:

Implement the first real source-to-normalized-document vertical slice for RSS or Atom and CISA KEV JSON while preserving evidence and partial-failure state.

Required deliverables:

- Build a provider-neutral async HTTP client using HTTPX.

- Configure connect, read, write, and pool timeouts.

- Enforce maximum response bytes before unbounded content processing.

- Bound redirects.

- Verify TLS by default.

- Send an identifiable configurable user agent.

- Implement bounded concurrency.

- Retry only transient failures with bounded exponential backoff and jitter.

- Respect Retry-After where applicable.

- Support ETag and Last-Modified conditional requests.

- Implement RSS and Atom normalization using recorded fixtures.

- Implement CISA KEV JSON normalization.

- Preserve retrieval URL, canonical URL, source ID, external item ID, publication time, update time, retrieval time, authors, title, normalized text, source summary, language when known, content type, raw SHA-256, and normalized content hash.

- Sanitize and normalize HTML to text.

- Keep raw artifact metadata separate from normalized document content.

- Produce one source-run result per source and a complete ingestion-run manifest.

- Continue successful sources when another source fails.

- Provide a collect-once CLI command.

- Allow JSON manifest output for diagnostics.

- Log structured events with run and source identifiers.

Required fixture cases:

- RSS 2.0.

- Atom.

- Missing optional fields.

- Malformed XML.

- Valid KEV JSON.

- Changed KEV schema.

- Timeout.

- Connection failure.

- Redirect.

- Too many redirects.

- Oversized response.

- Rate limit.

- Duplicate items.

- Same URL with changed content.

- HTML containing script and style content.

- Non-UTF-8 response.

Tests must use HTTPX transport mocks or recorded local fixtures. No default test calls may access the internet.

Acceptance:

- The CISA KEV fixture and at least one RSS fixture produce complete source documents.

- Output ordering is stable.

- Evidence metadata is present.

- A failed source appears in the run manifest while successful records remain available.

- Do not add PostgreSQL persistence yet beyond interfaces explicitly needed for clean separation.