# LLM Implementation Prompts: Phases 3-5

# Usage

Append one prompt from this document to the Master Implementation Contract. Confirm all prerequisite phases have passed.

# Phase 3 Prompt: Deterministic IOC and Entity Extraction

Implement Phase 3 only: Deterministic IOC and Entity Extraction.

Objective:

Replace the current regex-only scaffold with deterministic, validated, evidence-preserving extraction.

Required deliverables:

- Create an extraction pipeline that accepts a typed source document and returns typed observations.

- Refang hxxp, hxxps, bracketed dots, parenthesized dots, bracketed colons, and common safe-display variants without mutating unrelated text.

- Extract IPv4, IPv6, domain, URL, MD5, SHA-1, SHA-256, CVE ID, Windows registry path, Windows or POSIX file path, and email only when configured and analytically relevant.

- Use ipaddress for IP validation.

- Use a robust URL parser for URL validation and canonicalization.

- Normalize internationalized domains safely.

- Validate hash length and hexadecimal content.

- Record original display value, normalized value, type, source document ID, start offset, end offset, surrounding context, extraction rule, and validation state.

- Preserve stable first-occurrence ordering.

- Deduplicate without using unordered set output.

- Add configurable exclusion for private, loopback, reserved, multicast, documentation, unspecified, and link-local IPs.

- Add allowlist or suppression configuration for known benign domains and common false positives.

- Avoid unexplained duplicate domain evidence when the same domain occurs inside a URL.

- Extract CVE candidates separately from IOC collections.

- Produce deterministic JSON and CSV export.

- Add CLI extraction from a file and standard input.

- Never perform network enrichment in this phase.

Required tests:

- Valid and invalid IPv4, including octets over 255.

- IPv6 compression and invalid addresses.

- Public and excluded address classes.

- Defanged and already refanged text.

- URL with ports, paths, query, fragments, credentials, punycode, and invalid schemes.

- MD5, SHA-1, and SHA-256 boundaries.

- Hash-like ordinary text.

- CVE case and formatting.

- Registry and file paths.

- Duplicate and overlapping indicators.

- Unicode and punctuation adjacency.

- Hostile large input within configured limit.

- Stable output ordering.

- Exact evidence spans.

Acceptance:

- Every output indicator is validated and linked to evidence.

- False-positive and exclusion behavior is configurable and tested.

- The current sample private address cannot silently appear as a public IOC.

- Do not continue into enrichment or persistence.

# Phase 4 Prompt: PostgreSQL Persistence, Deduplication, and Scheduling

Implement Phase 4 only: PostgreSQL Persistence, Deduplication, and Scheduling.

Objective:

Make PostgreSQL the authoritative historical and operational store and create a deterministic daily job that is independent of Hermes.

Use the approved Data Model and Historical Correlation Specification as the authority. If a field must differ for implementation reasons, explain the difference before editing and preserve the semantic requirement.

Required deliverables:

- Add typed SQLAlchemy 2 models.

- Add session and transaction management.

- Add repository interfaces and concrete PostgreSQL repositories.

- Add Alembic configuration and baseline migration.

- Implement ingestion_run, source_run, operational_event, source, raw_artifact, source_document, evidence_claim, indicator, indicator_observation, vulnerability, product, affected_product, attack_technique, enrichment_result, risk_assessment, relationship, relationship_evidence, report, report_version, report_entity, hunt, remediation, detection, publication, and model_run tables or staged equivalents with clear migration order.

- Keep raw artifacts immutable.

- Version changed source documents and assessments.

- Add stable natural keys and database uniqueness constraints.

- Implement idempotent upsert rules.

- Add transaction boundaries that prevent partially committed runs from appearing successful.

- Add database advisory lock for the daily pipeline.

- Add stable idempotency keys.

- Implement last successful run and stale-run queries.

- Implement CLI commands for database migration, daily run, run status, failed-source retry, and doctor.

- Implement a dedicated scheduler process or container entrypoint.

- Store schedule timezone explicitly.

- Ensure the scheduler does not depend on Hermes cron.

- Make migration behavior explicit during application startup; do not run uncontrolled migrations from every web worker.

Required tests:

- Apply migrations to an empty temporary PostgreSQL database.

- Upgrade through every migration.

- Roll back only migrations declared reversible.

- Persist a complete fixture run.

- Rerun identical input without duplicates.

- Persist changed input as a version.

- Concurrent daily run obtains only one lock.

- Transaction failure does not mark the run successful.

- Successful sources remain attributable when other sources fail.

- Public repository queries cannot return drafts.

- Last-success and stale-run behavior.

Use ephemeral PostgreSQL in integration tests. SQLite is not an acceptable substitute for PostgreSQL-specific locking, constraints, JSONB, or migration behavior.

Acceptance:

- Reprocessing the same fixture produces the same durable state.

- Each published or proposed record traces to source evidence and a run.

- A scheduler restart does not duplicate the daily run.

- Do not implement enrichment providers or model correlations in this phase.

# Phase 5 Prompt: Enrichment and Explainable Risk Scoring

Implement Phase 5 only: Enrichment and Explainable Risk Scoring.

Objective:

Add bounded, cached enrichment providers and an evidence-backed priority calculation.

Required provider order:

- CISA KEV.

- EPSS.

- Approved CVE detail source such as NVD.

- Optional VirusTotal.

- Optional AlienVault OTX.

- Optional AbuseIPDB.

Required deliverables:

- Define a common provider interface.

- Define provider request, normalized result, raw metadata, status, retryability, retrieval time, expiry, payload hash, and error classification.

- Implement CISA KEV, EPSS, and the approved CVE-detail client.

- Implement optional providers only behind explicit configuration and credentials.

- Ensure missing optional credentials disable the provider without failing application startup.

- Add cache lookup and TTL.

- Add per-provider rate limits and concurrency.

- Add bounded retry and Retry-After handling.

- Record quota or rate-limit state without logging keys.

- Add degraded, partial, unavailable, stale, and successful enrichment states.

- Preserve conflicting provider results.

- Implement an explainable priority score whose stored component breakdown reproduces the final score.

- Include exploitation state, CVSS, EPSS, recency, affected-product significance, source reliability, and independent corroboration as separate components.

- Keep severity and confidence separate.

- Version scoring logic.

- Do not infer actor attribution from risk score.

- Add private provider-health endpoints or service methods.

- Add CLI enrichment for selected record IDs and run IDs.

Required tests:

- Recorded success responses.

- Provider timeout.

- Rate limit.

- Retry-After.

- Malformed payload.

- Schema drift.

- Missing credentials.

- Cache hit and expiry.

- Partial result.

- Conflicting evidence.

- Score breakdown reproduction.

- Provider outage leaves prior normalized enrichment intact.

- Secrets absent from logs, errors, and model representation.

Acceptance:

- A CVE can be enriched and scored with a complete evidence breakdown.

- Optional providers can be absent.

- A provider outage is visible but does not corrupt historical data.

- Do not implement LLM-assisted correlation or reports in this phase.