# LLM Implementation Prompts: Phases 6-9

# Usage

Append one prompt from this document to the Master Implementation Contract. Do not combine correlation, report generation, portal, and deployment into a single change.

# Phase 6 Prompt: Historical Correlation and Resurfacing

Implement Phase 6 only: Historical Correlation and Resurfacing.

Objective:

Relate new public CTI to the historical PostgreSQL corpus with explicit evidence and guarded model proposals.

Required deliverables:

- Implement deterministic correlation rules for exact CVE, normalized indicator, CPE or normalized product, ATT&CK ID, content hash, provider-stable identifiers, and validated infrastructure observations.

- Record correlation rule name and version.

- Implement candidate selection for shared infrastructure, malware, tool, campaign, actor aliases, behavior, sector, geography, temporal relevance, and semantic similarity.

- Candidate selection does not establish a relationship.

- Implement relationship origin as deterministic, sourced assertion, or model inference.

- Store source and target, type, direction, confidence, justification, first and last seen, evidence, review state, model identity, prompt version, and supersession.

- Require evidence for sourced assertions.

- Require proposed or reviewed state for model inference.

- Prevent actor attribution from a commodity tool, generic ATT&CK technique, geography alone, or weak IOC overlap.

- Implement contradiction evidence.

- Implement resurfacing events and versioned reassessments.

- Qualifying resurfacing includes KEV addition, material EPSS or CVSS change, new active exploitation evidence, reactivated infrastructure, independent corroboration, expanded affected technology surface, completed attack chain, or obsolete detection and remediation.

- Expose service queries needed by the analyst prompt and portal.

- Add a controlled endpoint or CLI for submitting model proposals. Do not permit direct model database writes.

- Keep public CTI language; never claim the user’s environment is exposed.

Required tests:

- Deterministic relationship reproducibility.

- Duplicate input does not duplicate relationships.

- Weak evidence cannot publish attribution.

- Contradiction remains visible.

- Resurfacing links old and new evidence.

- Previous assessment remains queryable.

- Model proposals remain unpublished until policy permits.

- Public projection excludes unreviewed proposals.

- Confidence and severity remain separate.

Acceptance:

- A new fixture can resurface a historical report with explicit reasons and evidence.

- Unsupported attribution fails validation.

- Do not generate detections or publish reports yet.

# Phase 7 Prompt: Detection, Hunting, Remediation, and Report Pipeline

Implement Phase 7 only: Detection, Hunting, Remediation, and Report Pipeline.

Objective:

Generate complete, evidence-backed analyst content and validate it before publication.

Required deliverables:

- Implement structured report schemas and persistence.

- Required report sections: headline, executive summary, technical analysis, evidence, IOCs, vulnerabilities and affected products, ATT&CK mapping, detection content, threat hunting, remediation, historical relationships, timeline, confidence, and caveats.

- Keep hunting and remediation separate.

- Constrain headline generation to evidence-backed operational significance.

- Implement Sigma rule generation from structured evidence.

- Parse generated Sigma and convert it with sigma-cli for supported backends.

- Generate YARA only when file evidence supports it.

- Compile generated YARA through yara-python.

- Generate SPL and KQL with telemetry, index, field, and platform assumptions.

- Label generic fallback queries as templates.

- Implement threat-hunt fields: objective, scope, platform, telemetry, lookback, hypothesis, procedure, expected evidence, false positives, escalation, and validation.

- Implement remediation fields: containment, exposure reduction, patching, configuration, credentials, blocking limitations, evidence preservation, recovery, verification, rollback, and authoritative references.

- Add evidence-coverage validation.

- Add draft, validated, approved, published, rejected, and superseded states.

- Add Markdown, JSON, and portal-ready renderers.

- Add artifact hashes and downloads.

- A publication transaction must leave the previous published report active if validation or rendering fails.

- Record model, prompt, skill, evidence, and application versions.

Required tests:

- Missing required report sections.

- Unsupported headline claim.

- Unsupported remediation.

- Sigma parsing and conversion.

- Invalid Sigma rejection.

- YARA compile success and failure.

- Safe rendering of malicious strings and URLs.

- Hunt and remediation independent retrieval.

- Report version history.

- Publication rollback.

- Public projection contains only approved content.

Acceptance:

- A fixture evidence set produces a validated report with separate hunt and remediation sections and compiled detection artifacts.

- Do not build the dynamic portal in the same change.

# Phase 8 Prompt: Dynamic Analyst Portal and Public/Private API

Implement Phase 8 only: Dynamic Analyst Portal and Public/Private API.

Objective:

Build the approved dynamic analyst experience using FastAPI, Jinja2, HTMX, accessible HTML, CSS, and focused TypeScript.

Use the Dynamic Analyst Portal Product and UX Specification as authoritative.

Required deliverables:

- Public report list with concise headline line items.

- Display severity, confidence, new or updated or resurfaced state, timestamps, primary CVEs, products, actor or malware when supported, ATT&CK badges, source count, hunt availability, and remediation availability.

- Full-text search.

- Multi-select filters.

- Date range.

- Severity and confidence threshold.

- Sort.

- Server-side pagination.

- URL-preserved state.

- HTMX report modal.

- Accessible dialog lifecycle.

- Browser-history synchronization.

- Canonical report route.

- Dedicated hunt route.

- Dedicated remediation route.

- Dedicated detection route.

- Related entity pivots.

- On-demand loading of large modal sections.

- Public JSON API using public schemas.

- Private authenticated admin and operations APIs.

- HTMX partial endpoints.

- Content Security Policy.

- Safe source HTML handling.

- Safe or defanged malicious URL display.

- Cache behavior and ETags.

- Query optimization.

- Small TypeScript modules only for progressive enhancement.

- JavaScript-disabled canonical pages.

Required modal sections:

- Executive summary.

- Technical analysis.

- Evidence and sources.

- IOCs.

- CVEs and affected products.

- ATT&CK mapping.

- Detection content.

- Threat hunting.

- Remediation.

- Historical relationships.

- Timeline and change history.

- Confidence and caveats.

Required tests:

- Public API contracts.

- Authentication and authorization.

- Drafts inaccessible publicly.

- Filters and pagination.

- Search.

- Modal fragment.

- Canonical page.

- Hunt page.

- Remediation page.

- Back and forward navigation.

- Keyboard dialog behavior.

- JavaScript-disabled page.

- XSS and malicious source markup.

- Public/private proxy route configuration.

- Accessibility checks.

- Query-count or N+1 detection.

- Bounded performance test using representative fixture volume.

Acceptance:

- The portal functions as an analyst workspace, not a feed.

- Hunt and remediation are separate and deep-linkable.

- Public users cannot access private state.

- Do not deploy production in this phase.

# Phase 9 Prompt: Docker Production, CI, Backup, and Hermes Profiles

Implement Phase 9 only: Production Deployment, CI, Backup, and Hermes Control.

Objective:

Prepare a production-quality Docker Compose deployment for the existing Linux home-lab server. Do not deploy until the user explicitly authorizes deployment.

Required deliverables:

- Production multi-stage Dockerfile with non-root runtime.

- Compose services for proxy, web, worker, scheduler, postgres, backup, and monitor.

- Same pinned application image for web, worker, and scheduler with distinct commands.

- Private Docker networks.

- Only proxy ports exposed.

- Named volumes.

- Runtime secrets.

- Health checks.

- restart unless-stopped for long-running services.

- Controlled one-shot migration command.

- TLS proxy configuration.

- Public and private route isolation.

- PostgreSQL backup script.

- Backup retention.

- Restore verification script against an isolated target.

- Deployment script using immutable tag or digest.

- Post-deployment smoke test.

- Automatic rollback to the prior compatible image when smoke tests fail.

- Last-success, scheduler heartbeat, backup age, disk, and certificate checks.

- Expanded CI for frozen sync, Ruff, typing, tests, PostgreSQL integration, migrations, secret scan, dependency scan, Docker build, Compose validation, API smoke, portal end-to-end, Sigma, and YARA.

- Project instructions for analyst and cti-maintainer profiles.

- Separate profile homes and credential boundaries.

- Script-only health watchdog.

- Daily analyst, feed-quality, historical resurfacing, weekly maintenance, release, recovery, and monthly retrospective prompt installation instructions.

- Runbook synchronized with actual commands.

Security constraints:

- No Docker socket in the public web container.

- No public PostgreSQL port.

- No repository write mount in public containers.

- No secrets in image, repository, logs, or prompt files.

- Analyst profile has no deployment secret.

- Maintainer cannot push main, merge, or deploy without approval.

- Automatic rollback applies only after an approved deployment.

- Do not install Hermes jobs by editing jobs.json directly when the supported cron tool exists.

Required tests and rehearsals:

- Docker build.

- docker compose config.

- Clean bootstrap against empty volumes in a disposable environment.

- Migration.

- Health and readiness.

- Public and private route isolation.

- Server reboot or Compose restart behavior.

- Stale-run monitor.

- Backup creation.

- Isolated restore verification.

- Failed smoke test rollback.

- Analyst profile cannot use maintainer operations.

- Maintainer workflow results in issue or draft PR only.

Completion response must clearly separate:

- Files prepared.

- Tests performed locally.

- Deployment prerequisites.

- Steps that still require user approval.

- Commands that would deploy but were not executed.

Acceptance:

- The repository contains a verifiable production deployment package.

- No production mutation occurred without explicit authorization.